Test Strategy for Web Application Testing (SauceDemo / E-Commerce Application)

1. Purpose

This Test Strategy document defines the overall testing approach, objectives, standards, processes, and principles that will be followed for testing the web application. It serves as a high-level framework for all project-specific test plans and ensures consistency across testing activities.

2. Test Objectives

The primary objectives are:

- Verify that the application functions according to business requirements.

- Ensure critical user workflows operate correctly.

- Validate application stability, reliability, and usability.

- Identify defects early and reduce production risks.

- Ensure compatibility across supported browsers and platforms.

- Confirm that application changes do not impact existing functionality.

3. Scope of Testing

In Scope

- User Authentication

- Product Catalog

- Product Details

- Shopping Cart

- Checkout Process

- Order Management

- User Profile Management

- Navigation and Hyperlinks

- Form Validations

- Browser Compatibility

- Regression Testing

Out of Scope

- Third-party systems not owned by the application team

- Infrastructure testing

- Production data validation unless explicitly approved

4. Test Types

The following testing types will be executed:

Functional Testing

- Login/Logout

- Product Search

- Add to Cart

- Remove from Cart

- Checkout

- Form Validations

Regression Testing

- Verify existing functionality after changes or bug fixes.

System Testing

- End-to-end validation of complete business workflows.

Integration Testing

- Validate interactions between application modules.

User Interface Testing

- Verify buttons, links, labels, images, and layouts.

Compatibility Testing

- Cross-browser testing across supported browsers.

Smoke Testing

- Basic validation of critical application functionality.

Sanity Testing

- Focused validation after fixes or enhancements.

5. Test Environment Strategy

Test Environments

- QA Environment

- UAT Environment

Supported Browsers

- Google Chrome

- Microsoft Edge

- Mozilla Firefox

- Safari (if supported)

Devices

- Desktop

- Laptop

Test Data

- Valid user accounts

- Invalid user accounts

- Products with different attributes

- Various checkout scenarios

6. Test Automation Strategy

Automation Scope

The following areas are candidates for automation:

- Login

- Product Selection

- Add to Cart

- Remove from Cart

- Checkout Flow

- Regression Test Suites

Automation Tools

- Selenium WebDriver

- TestNG/JUnit

- Maven

- Sauce Labs

- Git

- Jenkins

Automation Goals

- Reduce regression testing effort.

- Improve test coverage.

- Enable continuous testing within CI/CD pipelines.

7. Defect Management Strategy

Defect Lifecycle

- New

- Assigned

- In Progress

- Fixed

- Retest

- Closed

- Reopened

- Deferred

Defect Classification

Severity

- Critical

- High

- Medium

- Low

Priority

- Critical

- High

- Medium

- Low

Defect Reporting Standards

Each defect must include:

- Bug ID

- Title

- Environment

- Steps to Reproduce

- Expected Result

- Actual Result

- Severity

- Priority

- Evidence

- Defect Classification

- Confidence Level

8. Risk Management

| Risk | Mitigation |
| --- | --- |
| Unstable test environment | Early environment validation |
| Incomplete requirements | Requirement review sessions |
| Delayed builds | Build readiness checkpoints |
| Limited test data | Test data preparation strategy |
| Resource constraints | Prioritize critical test scenarios |

9. Roles and Responsibilities

QA Lead

- Review strategy and plans

- Monitor execution progress

- Report quality metrics

Test Engineers

- Design and execute test cases

- Report defects

- Perform retesting and regression testing

Automation Engineers

- Develop automation scripts

- Maintain test suites

- Support CI/CD execution

Developers

- Analyze and fix defects

- Support root cause analysis

10. Entry Criteria

Testing will begin when:

- Requirements are available and approved.

- Test environment is accessible.

- Stable application build is deployed.

- Test data is prepared.

- Test cases are reviewed and approved.

11. Exit Criteria

Testing will be considered complete when:

- All planned test cases have been executed.

- No Critical defects remain open.

- High-severity defects are resolved or approved for release.

- Regression testing is completed successfully.

- Test summary report is approved.

- Stakeholder sign-off is received.

12. Test Deliverables

- Test Strategy Document

- Test Plan

- Test Scenarios

- Test Cases

- Test Data

- Defect Reports

- Automation Scripts

- Traceability Matrix

- Test Execution Reports

- Test Summary Report

13. Success Criteria

The release will be considered successful when:

- Critical business workflows operate without failure.

- Customer-facing functionality performs as expected.

- Application quality meets defined acceptance criteria.

- Risks are identified, documented, and mitigated.

- Release readiness is approved by stakeholders.