TEST PLAN DOCUMENT

1. Document Information

| Field | Details |
| --- | --- |
| Project Name | DemoWebShop E-Commerce Testing Project |
| Application Name | DemoWebShop |
| Document Name | Test Plan |
| Document ID | TP-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | QA Lead |
| Approved By | Project Manager |
| Document Status | Draft |

2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | QA Team | Initial version covering Login, Search, and Cart modules | QA Lead | Pending |

3. Project Overview

3.1 Project Description

DemoWebShop is a demo e-commerce web application (demowebshop.tricentis.com) used for QA practice and validation. It simulates a typical online shopping platform where customers can browse products, search for items, manage a shopping cart, and log into their accounts.

3.2 Business Objective

To ensure that customers can reliably log into their accounts, search for products effectively, and manage items in their shopping cart, providing a smooth and error-free shopping experience that supports customer retention and conversion.

3.3 Application Overview

The application includes the following major modules: Login/Registration, Product Catalog & Search, Shopping Cart, Checkout, and Account/Profile Management. This test cycle focuses specifically on Login, Search, and Cart functionality.

3.4 Testing Objective

The objective of testing is to verify that the application:

- Meets the defined business and functional requirements for Login, Search, and Cart.

- Works as expected under normal and exceptional conditions.

- Provides a reliable and user-friendly experience.

- Meets applicable compatibility and usability requirements.

- Does not introduce critical regressions in these modules.

4. Scope of Testing

4.1 In Scope

| Module | Features |
| --- | --- |
| Login | Display of Email/Username and Password fields, Login button, valid/invalid credential handling, field-level validation |
| Search | Keyword search via header search bar, search results display, empty/no-result handling, valid and invalid keyword entry |
| Cart | Add to Cart, Remove item, Update Quantity, View cart totals, Continue shopping navigation |

4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Checkout / Payment Processing | Not part of the current release cycle; covered under a separate test plan |
| Admin Panel | Not customer-facing; out of testing scope for this cycle |
| Registration Module | Covered under a separate Registration test plan |
| Performance/Load Testing | Requires dedicated performance test cycle and tooling |
| Security Penetration Testing | Handled by a dedicated security testing team/plan |

5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Web Application | Customer-facing DemoWebShop website (Login, Search, Cart pages) | Live Demo Build |
| Database | Backend product/user data store (validated indirectly via UI) | N/A |
| Mobile Web | Responsive view of Login, Search, and Cart pages | N/A |

6. Testing Types

The following testing types will be considered based on project requirements:

Functional Testing

- Smoke Testing

- Sanity Testing

- System Testing

- Integration Testing

- Regression Testing

- End-to-End Testing (Search → Product → Cart)

Non-Functional Testing

- Compatibility Testing

- Usability Testing

Other Testing

- UI Testing

- Cross-browser Testing

- Responsive Testing

- Negative Testing

- Exploratory Testing

7. Test Approach / Test Strategy

7.1 Test Approach

Testing will follow a risk-based approach. The Login page is treated as highest priority since it gates access to account-related actions, followed by Search and Cart, which directly affect the purchase journey. Functional, negative, regression, and cross-browser testing will be performed based on the acceptance criteria defined for each module.

7.2 Manual Testing

Manual testing will be performed for:

- Exploratory testing of Login, Search, and Cart edge cases

- Usability testing of field labels, error messages, and cart summary display

- New functionality validation each release

- Requirements/acceptance criteria validation

7.3 Automation Testing

Automation will be used for:

- Regression testing of core Login, Search, and Add-to-Cart flows

- Smoke testing after each build deployment

- Repetitive scenarios (e.g., re-running login with multiple valid/invalid data sets)

- Cross-browser testing of key scenarios

7.4 API Testing

Not applicable for this cycle — DemoWebShop is tested via UI only; no API endpoints are exposed for direct testing in scope.

7.5 Database Testing

Not directly tested; data integrity (e.g., cart totals, search results accuracy) will be validated indirectly through the UI.

8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | Public Demo/Staging |
| Application URL | https://demowebshop.tricentis.com |
| OS | Windows 10/11, macOS |
| Browser | Chrome, Edge, Firefox |
| Browser Versions | Latest stable releases |
| Mobile Devices | Emulated tablet/mobile viewports (Chrome DevTools) |
| Database | Not accessible directly; validated via UI |
| API Environment | Not applicable |
| Network | Standard broadband connection |

9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid User | Registered user for login | testuser@test.com |
| Invalid User | Unregistered email/username | invalid@test.com |
| Valid Password | Correct password for the registered account | Test@123 |
| Invalid Password | Incorrect password | Wrong@123 |
| Valid Search Keyword | Keyword returning results | "shoes", "laptop" |
| Invalid Search Keyword | Keyword returning no results | "zzzxcv123" |
| Product Data | Sample products for cart operations | Product001, Product002 |
| Boundary Data | Min/max quantity values in cart | 0, 1, 100 |

Note: Only fictitious/demo data will be used, as this is a public demo application with no real customer information.

10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Excel |
| Test Case Format | Standard (ID, Title, Precondition, Steps, Data, Expected Result, Priority, Status) |
| Test Case Review | Required |
| Traceability | Required |
| Test Case Naming Convention | TC_<MODULE>_<NUMBER> (e.g., TC_LOGIN_001) |

Test Case Status

- Not Run

- Pass

- Fail

- Blocked

- Not Applicable

- Deferred

11. Requirements Traceability

| Requirement ID | Requirement | Test Case ID | Test Result |
| --- | --- | --- | --- |
| REQ-001 | Email/Username and Password fields displayed on Login page | TC_LOGIN_001 | Not Run |
| REQ-002 | Login button displayed on Login page | TC_LOGIN_002 | Not Run |
| REQ-003 | User can enter valid email/username and password | TC_LOGIN_003 | Not Run |
| REQ-004 | User can search using a valid keyword | TC_SEARCH_001 | Not Run |
| REQ-005 | Search handles invalid/no-result keywords gracefully | TC_SEARCH_002 | Not Run |
| REQ-006 | User can add a product to the cart | TC_CART_001 | Not Run |
| REQ-007 | User can update item quantity in the cart | TC_CART_002 | Not Run |
| REQ-008 | User can remove an item from the cart | TC_CART_003 | Not Run |

(Full traceability matrix with all mapped test cases will be maintained in a separate RTM document.)

12. Entry Criteria

Testing can begin when:

- Acceptance criteria for Login, Search, and Cart are finalized.

- The DemoWebShop application is accessible and stable.

- Test cases are reviewed and approved.

- Test data (valid/invalid users, sample products) is available.

- Required browsers/tools are installed and accessible.

13. Exit Criteria

Testing can be completed when:

- All planned test cases for Login, Search, and Cart have been executed.

- No unresolved Critical or High severity defects remain open.

- Required regression testing has been completed.

- Test coverage meets the agreed target (100% of defined acceptance criteria).

- Test execution results are documented.

- Test summary report is prepared and shared with stakeholders.

14. Suspension Criteria

Testing may be suspended when:

- The DemoWebShop application/site is unavailable or down.

- A critical defect completely blocks Login, Search, or Cart functionality (e.g., Login page fails to load).

- The test environment becomes unstable.

- Required test data is unavailable.

15. Resumption Criteria

Testing will resume when:

- Blocking defects are resolved and verified.

- The application/site is confirmed stable and accessible.

- Required test data is restored/available.

- Any environment-related dependency is resolved.

16. Defect Management

Defect Lifecycle

New → Assigned → Open → Fixed → Retest → Verified → Closed

Additional statuses: Reopened, Rejected, Duplicate, Deferred, Cannot Reproduce, Won't Fix

Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Login, Search, or Cart is completely non-functional (e.g., cannot log in at all) |
| High | Major functionality impacted (e.g., cart total miscalculates) |
| Medium | Functionality partially impacted (e.g., search filter not working correctly) |
| Low | Minor/cosmetic issue (e.g., field label misaligned) |

Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate fix required |
| P2 | High priority |
| P3 | Normal priority |
| P4 | Low priority |

17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-001 |
| Summary | Login fails with valid credentials |
| Module | Login |
| Environment | Chrome, Windows 11, Demo Staging |
| Severity | Critical/High/Medium/Low |
| Priority | P1/P2/P3/P4 |
| Preconditions | User is registered |
| Steps to Reproduce | 1. Navigate to Login page 2. Enter valid email 3. Enter valid password 4. Click Login |
| Test Data | Email: testuser@test.com, Password: Test@123 |
| Expected Result | User is logged in and redirected to account/dashboard |
| Actual Result | Error message displayed; login fails |
| Attachments | Screenshot |
| Browser/OS | Chrome / Windows 11 |
| Reported By | QA Engineer |
| Assigned To | Developer |
| Status | New |

18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Test planning, monitoring, reporting |
| QA Lead | Test strategy, review, coordination |
| QA Engineer | Test case design, execution, defect reporting for Login/Search/Cart |
| Automation Engineer | Automation scripts for regression scenarios |
| Developer | Defect analysis and fixing |
| Business Analyst | Requirement/acceptance criteria clarification |
| Product Owner | Business validation and acceptance |

19. Tools

| Purpose | Tool |
| --- | --- |
| Test Management | Excel |
| Automation | Selenium WebDriver / Playwright |
| Version Control | Git |
| Defect Tracking | Jira / Excel-based defect log |
| Reporting | Excel dashboards |

20. Automation Strategy

Automation Scope

- Login smoke tests (valid/invalid credential combinations)

- Add to Cart and Cart quantity update regression scenarios

- Search with valid/invalid keyword regression scenarios

- Cross-browser execution of the above on Chrome, Firefox, Edge

Automation Framework

| Component | Technology |
| --- | --- |
| Language | Java / Python |
| UI Automation | Selenium WebDriver / Playwright |
| Framework | TestNG / Pytest |
| Reporting | Extent Reports / Allure |
| CI/CD | GitHub Actions (if applicable) |
| Version Control | Git |

21. AI-Assisted Testing Strategy

AI Use Cases

- Test scenario and test case generation for Login, Search, and Cart

- Test data generation (valid/invalid email, password, search keywords)

- Requirement Traceability Matrix generation

AI Tools

| Activity | AI Tool |
| --- | --- |
| Test Case Generation | Claude |
| Test Data Generation | Claude |
| RTM Generation | Claude |

AI Validation

All AI-generated test scenarios, test cases, and traceability mappings must be reviewed and approved by a QA team member before being used as final test assets.

22. Risk and Mitigation

| Risk ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Demo site unavailable/unstable | Medium | High | Monitor availability; schedule execution around downtime windows |
| R-002 | Acceptance criteria changes mid-cycle | Medium | High | Maintain version-controlled RTM; re-baseline test cases on change |
| R-003 | Test data (valid accounts) unavailable | Low | Medium | Prepare and validate test accounts before execution begins |
| R-004 | Automation script instability due to site UI changes | Medium | Medium | Use resilient locators; review scripts after site updates |
| R-005 | Limited browser/device coverage | Medium | Medium | Prioritize Chrome, Firefox, Edge first |

23. Assumptions

- Acceptance criteria for Login, Search, and Cart are accurate and finalized before test execution.

- The DemoWebShop public demo site remains accessible throughout the test cycle.

- Test data (registered accounts, sample products) can be created or already exists on the demo site.

- No dedicated staging/QA environment is required beyond the public demo instance.

24. Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| DemoWebShop site availability | External/Public Demo | Ready |
| Test accounts (registered users) | QA Team | Pending |
| Sample product catalog data | Application (pre-existing) | Ready |

25. Test Schedule

| Activity | Start Date | End Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Requirement/Acceptance Criteria Analysis | Day 1 | Day 2 | QA | Planned |
| Test Planning | Day 1 | Day 2 | QA Lead | Planned |
| Test Case Design (Login, Search, Cart) | Day 3 | Day 5 | QA | Planned |
| Test Data Preparation | Day 5 | Day 5 | QA | Planned |
| Test Execution – Cycle 1 | Day 6 | Day 9 | QA | Planned |
| Defect Fixing & Retesting | Day 10 | Day 12 | Dev + QA | Planned |
| Regression Testing – Cycle 2 | Day 13 | Day 14 | QA | Planned |
| Test Closure & Reporting | Day 15 | Day 16 | QA Lead | Planned |

26. Test Metrics

Test Execution Metrics

- Total Test Cases

- Executed Test Cases

- Passed / Failed / Blocked / Not Run Test Cases

- Pass Percentage / Fail Percentage

Defect Metrics

- Total Defects (by severity: Critical, High, Medium, Low)

- Open / Closed / Reopened Defects

- Defect Leakage

Automation Metrics

- Total Automated Tests (Login, Search, Cart)

- Automation Coverage %

- Automation Pass Rate

- Flaky Test Count

27. Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases | [ ] | 100% |
| Executed | [ ] | [ ]% |
| Passed | [ ] | [ ]% |
| Failed | [ ] | [ ]% |
| Blocked | [ ] | [ ]% |
| Not Run | [ ] | [ ]% |

(To be filled in after execution.)

28. Test Deliverables

Before Testing

- Test Plan (this document)

- Requirement Traceability Matrix

- Test Scenarios and Test Cases for Login, Search, Cart

- Test Data sheets

During Testing

- Test Execution Results

- Defect Reports

- Daily/Weekly Status Reports

After Testing

- Regression Test Results

- Test Summary Report

- Defect Summary

- Requirement Coverage Report

- Sign-off Document

29. Communication and Reporting

| Report | Frequency | Audience | Owner |
| --- | --- | --- | --- |
| Daily Test Status | Daily | QA/Project Team | QA Lead |
| Defect Report | As required | QA/Development | QA |
| Test Execution Report | Weekly | Stakeholders | QA Lead |
| Test Summary Report | End of testing | Stakeholders | QA Lead |

30. Test Summary / Closure

At the end of testing, document:

- Overall execution status for Login, Search, and Cart modules

- Acceptance criteria coverage

- Pass/fail statistics

- Open defects and known limitations

- Overall quality assessment

- Recommendation for release

Release Recommendation

☐ Ready for Release
☐ Ready with Known Issues
☐ Not Ready for Release

Comments: [Enter final QA assessment after execution.]

31. Approval / Sign-Off

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Test Manager | [Name] | [Signature] | [Date] | Pending |
| QA Lead | [Name] | [Signature] | [Date] | Pending |
| Project Manager | [Name] | [Signature] | [Date] | Pending |
| Product Owner | [Name] | [Signature] | [Date] | Pending |

32. Appendix

- Acceptance Criteria document for Login, Search, and Cart user stories

- Test Cases spreadsheet (Login, Search, Cart)

- Requirement Traceability Matrix

- Browser/device coverage matrix

- DemoWebShop application URL: https://demowebshop.tricentis.com